## Slide 1: Final Presentation

## Slide 2: Test Result
Completed in ~40s
4 worker nodes with 2 * 32MB input files each
More test cases at the github repo

## Slide 3: Test Result
By shell script(written by github copilot)
Check each worker’s integrity -> checked whole workers

## Slide 4: Milestones
Milestone 1
  Generate input data - done
  Connect Master & Worker nodes - done
  Configure gRPC - done
Milestone 2
  Worker samples data: done
  Master computes ranges for each worker nodes given worker's range -> distribute it to workers with (range, ipaddress) list: done
  Workers merge data : Moved from 3 to 2, done
  Can execute(send) protocols in other, concurrently in Worker & Master using future & promise with dummy data, done
Milestone 3
  Workers sort and partition its data (should decide the size of partitioned file - done) - done
  Workers distribute its files to appropriate node range. - done
  Workers terminate & notify master - done
  Can execute(send) protocols in other, concurrently in Worker & Master using future & promise with real data (merge top-down & bottom-up work) - done

## Slide 5: What we did
Jeongho:
Overall design
Master/Worker general control/communication flow
Local sorting
Attach sample/merge logics

## Slide 6: What we did
Jihun:
Overall design
Sample/Merge logics
Integration/Smoke test

## Slide 7: If we were to redo the project from beginning
Jihun:
Decide the data representation of the saved file & protocol & method interfaces first more than anything else.
Change the signature and communication protocol more test friendly
Set detailed milestone & due date